Mid-Point Evaluation Rubric

Intern: Yincheng Zhang

Position: Data Analyst Intern — Physical AI Analytics & NLP Track

Company: InGen Dynamics Inc.

Evaluation Period: Weeks 1–4, September 7–October 3, 2026

Prepared: October 7, 2026

Supervisor: Iqbal Patel

Evaluation Type: Intern self-assessment for supervisor review

Overall Progress

During the first four weeks, I developed an analytical workflow connecting InGen’s platform-level business questions with public market evidence, measurable KPI definitions, synthetic operational data, and dashboard reporting. I completed the data ecosystem audit, analytical framework, competitive market intelligence report, Knightscope financial analysis, KPI framework, Python data pipeline, exploratory analysis, and Tableau dashboard.

The principal constraint throughout this work was the absence of internal InGen operational data. I addressed this by distinguishing public disclosures, comparable-product benchmarks, engineering targets, and synthetic observations. The resulting operational analysis demonstrates how an analytics system could work; it does not establish actual InGen product performance.

| Evaluation Dimension | Mid-Point Status | Mid-Point Status |
| --- | --- | --- |
| Analytical Rigor & Data Methodology | Demonstrated through Weeks 1–4 | ___ / 5 |
| Python Code Quality & Automation Discipline | Demonstrated; environment documentation can be strengthened | ___ / 5 |
| NLP & Text Analytics Execution | Scheduled for Weeks 5–6; proposed deferral at this checkpoint | ___ / 5 |
| Data Visualization & Dashboard Quality | Core components delivered; remaining filter and usability checks | ___ / 5 |
| Predictive Modeling & Statistical Validity | Scheduled for Week 7; proposed deferral at this checkpoint | ___ / 5 |
| Business Intelligence & InGen Platform Anchoring | Demonstrated through platform-specific questions and recommendations | ___ / 5 |
| Remote Ownership & Async Professionalism | Weekly documentation provided; communication timeliness requires supervisor confirmation | ___ / 5 |

Analytical Rigor & Data Methodology

I reviewed the anticipated data types, analytical opportunities, and data-quality challenges across Aido Rover, Fari, Sentinel Prime AI, Senpai, and Aido Humanoid. I assessed whether public comparables matched each platform’s intended use and documented limitations involving selection bias, confounding, source heterogeneity, and external validity.

In Week 2, I compared five robotics companies and analyzed six quarters of Knightscope financial data. I distinguished acquisition-related revenue growth from autonomous-robot commercialization, documented the conversion of cumulative operating cash flow into quarterly cash burn, and avoided calculating revenue per robot from a network count that included other devices and personnel.

In Week 3, I defined 15 KPIs with explicit numerators, denominators, formulas, reporting frequencies, sources, and limitations. A significant methodological decision was distinguishing false alerts as a share of generated alerts from the conventional statistical false-positive rate.

Improvement priority: Keep definitions and explanatory notes consistent across the revised Excel framework, notebook, and dashboard. Maintain a clear distinction between externally reported benchmarks and internally proposed thresholds.

Python Code Quality & Automation Discipline

I used pandas and NumPy to standardize financial data, generate synthetic measurement inputs, calculate KPIs, create rolling features, and export analysis-ready datasets. The pipeline uses RANDOM_STATE = 42, relative paths, validation assertions, and documented simulation assumptions.

The operational simulation produces 180 platform-unit-month records and 900 KPI measurement records across three platforms, five deployment units per platform, and twelve months. Supporting outputs retain calculation inputs, source references, assumptions, and quality flags. Validation covers duplicate keys, invalid dates, negative inputs, percentage bounds, and zero denominators.

The Week 4 notebook reshapes the operational dataset into 900 long-format records for Tableau. Repeated simulation runs reproduced identical CSV outputs.

Improvement priority: Consolidate package requirements, document canonical input filenames and the transfer of Week 3 outputs into Week 4, and record a complete clean-kernel execution check. Measure a manual-processing baseline before presenting estimated automation savings as achieved savings.

NLP & Text Analytics Execution

NLP execution was scheduled for Weeks 5–6 and was outside the completed Week 4 scope. The first four weeks established Fari as the NLP anchor and identified source heterogeneity, marketing bias, and label noise as important methodological risks.

Next-phase commitment: Collect traceable public text, document preprocessing decisions, interpret TF-IDF terms and LDA topics, and evaluate sentiment, classification, and clustering results with the specified metrics.

Mid-point assessment: Proposed deferral until the relevant deliverables are available, subject to supervisor agreement.

Data Visualization & Dashboard Quality

I completed eight Python visualizations covering primary-KPI distributions, correlations, monthly trends, cross-platform incident detection, and 1.5×IQR outlier analysis. Charts include descriptive finding-based titles, measurement labels, and synthetic-data source notes.

The Tableau dashboard contains three platform sections, five KPI cards per platform, three primary-KPI trend charts, a cross-platform incident-detection comparison, and a month filter. The analysis preserves structural missing values because platform-specific KPIs are not applicable to every platform.

For example, the simulated data show average Aido Rover patrol coverage of approximately 93.3%, Sentinel incident detection of 92.5%, and Fari active-day engagement of 77.0%. These results describe the simulation rather than observed operating performance.

Improvement priority: Add the planned platform and KPI-category filter controls, verify their effects across relevant worksheets, and conduct the 30-second insight-extraction test with an unfamiliar reader.

Predictive Modeling & Statistical Validity

Predictive modeling was scheduled for Week 7. No trained ROI prediction model, cross-validation results, or model card is claimed at this checkpoint.

The completed KPI framework and simulation provide documented operational variables that can support the later Aido Rover deployment scenario.

Next-phase commitment: Construct a transparent three-year NPV target, compare Linear Regression, Random Forest, and Gradient Boosting models, and report held-out RMSE, R², five-fold cross-validation, and interpreted feature importance. Document that performance on synthetic scenarios does not demonstrate predictive accuracy on real deployments.

Mid-point assessment: Proposed deferral until Week 7, subject to supervisor agreement.

Business Intelligence & InGen Platform Anchoring

I connected the analytical work to specific platform decisions. Aido Rover’s framework addresses patrol coverage, detection, reliability, and energy consumption. Sentinel Prime AI’s framework addresses detection quality, false-alert burden, monitoring coverage, and operator response. Fari’s framework addresses engagement, interaction frequency, response latency, and goal completion.

The market intelligence work recommends separating robot-level economics from broader service revenue and assessing commercialization through measurable deployment outcomes. The KPI framework translates these recommendations into the operational records that InGen would need to collect.

Improvement priority: Turn proposed thresholds into explicit review actions, identify responsible stakeholders, and confirm which definitions and targets are suitable for production use.

Remote Ownership & Async Professionalism

I maintained weekly logs explaining analytical decisions and their reasoning. These include proxy selection, interpretation of acquisition-driven growth, KPI denominator choices, structural missingness, and dashboard development constraints.

I adapted the work to unavailable internal data by documenting assumptions and using clearly labeled synthetic observations. The Week 4 log also records Tableau stability problems and the decision to prioritize a stable dashboard layout.

Improvement priority: Maintain a consolidated deliverable register and communication log. Daily-update timing, submission deadlines, and blocker-escalation performance should be confirmed by the supervisor against communication records.

Priorities for Weeks 5–8

- Weeks 5–6: Complete the public-text NLP pipeline, source-aware interpretation, and classification label-quality assessment.

- Week 7: Complete the Aido Rover deployment NPV model, model comparison, evaluation, and model card.

- Week 8: Integrate findings into the capstone report and presentation, with platform-specific recommendations and clearly stated limitations.

- Across remaining weeks: Resolve dashboard filter gaps, synchronize documentation, and strengthen reproducibility and submission records.

Supervisor Review

Overall feedback:

Mid-point total: ___ / 35

Intern signature:  Yincheng zhang  Date: 2026.10.05
Supervisor signature: ________________ Date: __________